## Slide 1: ISTQB Foundation Level
3/8/2013
© Kanbay Incorporated - All Rights Reserved
Chapter- 5
Test Management

## Slide 2: Agenda
Test Organization
Test Planning & Estimation
Test Progress Monitoring & Control
Configuration Management
Risk & Testing
Incident Management

## Slide 3
Test Organization :: Test Organization & Independence
Independent testing improves effectiveness of finding defects. Following options can be used :
» Independent testers within development teams.
» Independent test team within an organization reporting to project management.
» Independent testers from the business community
» Independent test specialists for special kind of testing like usability testing, security testing.
» Independent testers external to an organization.
Contnd..

## Slide 4
Test Organization :: Test Organization & Independence
Benefits of independent testing :-
» Independent testers see defects which others cannot detect. Independent testers are unbiased.
» An independent tester can also crosscheck & verify assumptions made by other people during specification & development process.
Drawbacks of independent testing :-
» Isolation from the development team (if totally independent)
» Developers might lose sense of responsibility for quality.

## Slide 5
Test Organization :: Tasks of test leader & tester
Typical test leader tasks may include :-
» Co-ordinate/Write the test strategy & plan for the project along with the consent of the project manager.
» Plan the tests considering the impact of potential risks.
Planning may also include selecting test approaches, time/cost/effort estimation, acquiring resources,
identifying training needs for those resource.
» Initiate the specification, preparation, implementation & execution of tests. Monitor & control the execution.
» Initiate necessary corrective actions based on test execution progress reports.

## Slide 6: contd …
Test Organization :: Tasks of test leader & tester
Typical test leader tasks may include :-
» Introduce suitable metrics to evaluate quality of testing & the overall product.
» Decide on what to automate & how.
» Selecting support tools for testing
» Facilitate & organize implementation of test environment
» Scheduling & tracking of tests

## Slide 7: contd …
Test Organization :: Tasks of test leader & tester
Typical tester tasks may include :-
» Analyze, review & assess user requirements from testing perspective
» Setting up the test environment
» Preparing / acquiring test data
» Designing / implementing at all levels, executing & logging test results, documenting deviations observed during testing & comparing them with expected results

## Slide 8
Test Planning & Estimation :: Test Planning
» Test planning is influenced by the test policy of an organization, the scope of testing, objectives, risks, constraints, criticality, testability and the availability of resources.
» Test planning is a continuous activity & is performed throughout all project processes & activities. Feedback gathered from test activities is used to recognize changing risks & planning is enhanced accordingly

## Slide 9
Test Planning & Estimation :: Test Planning Activities
» Defining the test strategy, including definition of all test levels, entry/exit criteria
» Integration & co-ordination of testing activities software life cycle activities
» Critical decisions like what to test, defining roles to be performed, when & how the testing activities should take place, how to evaluate the test results & most importantly when to stop testing (exit criteria)
» Selections & assignment of resources for various roles identified.
» Selecting metrics for monitoring test preparation & execution, defect resolutions & risks

## Slide 10
Test Planning & Estimation :: Exit Criteria
The purpose of exit criteria is to define goals which should enable the management to decide on whether to stop the testing or not.
Examples of typical exit criteria :
» Thoroughness with regards to code coverage, functionality or risk
» Estimates of defect density or reliability measures
» Cost & time factors

## Slide 11
Test Planning & Estimation :: Test Estimation
Two commonly used approaches for estimation :
» Estimating the testing efforts based on metrics of former or similar projects.
» Estimating of the tasks by the owner of the tasks or by experts

## Slide 12: contnd ..
Test Planning & Estimation :: Test Estimation
Test effort will depend on the following factors :
» Characteristics of the product under test :- Quality of the specification, size & complexity of the product, scope of testing (testing levels etc)
» Characteristics of the development process :- Tools used, test process, skills of people involved, time pressure
» The outcome of testing :- No of defects found & amount of rework coming of out of it

## Slide 13
Test Planning & Estimation :: Test Approaches
Test Approaches (Strategies) can be adopted in 2 ways.
» Preventive Approach :- Tests are designed as early as possible
» Reactive Approach :- Test Design starts after the software system has been produced
Other popular ways of test approaches may include :
» Analytical approach :- Analyzing risk areas of the project & focusing the testing on those areas
» Model based approach :- Stochastic testing using statistical info about failure rates or usage

## Slide 14
Test Planning & Estimation :: Test Approaches contnd ...
Other popular ways of test approaches may include :
» Methodical approach :- failure based, checklist based, quality characteristic based
» Process based approach :- Driven by industry specific standards or standard methodologies
» Dynamic / Heuristic approach :- Exploratory testing as opposed to preplanned testing approach
» Consultative Approach :- Test coverage is driven by the advice of industry experts / business domain experts outside the test team.

## Slide 15
Test Progress Monitoring & Control :: Test Monitoring
Test progress monitoring is the process in which various test activities are assessed & compared against their planned goals. Metrics can be used to measure progress of various activities.
» Percentage of work done in test case preparation
» Percentage of work done in test environment preparation
» Test case execution (e.g. no of test cases run/not run, test cases passed/failed)
» Defect Info (Defects found/fixed, failure rate, retest progress)

## Slide 16
Test Progress Monitoring & Control :: Test Monitoring contd ..
» Test coverage in terms of requirements, code, risks
» Date comparison against set milestones

## Slide 17
Test Progress Monitoring & Control :: Test Reporting
Test reporting summarizes information about the following :
» Testing progress in terms of test case execution, defects opened, defects fixed, no retests occurred etc.
» Analyzed information & metrics to support recommendations & decisions for future actions such unfixed defects & their impact on the project, outstanding risks, level confidence in the quality of software.

## Slide 18
Test Progress Monitoring & Control :: Test Control
Test control is nothing but guiding or corrective actions taken as a result of information & metrics gathered/reported.
Examples of test control :-
» Re-prioritizing of tests if any risk becomes an issue
» Changing test schedule based on test environment availability

## Slide 19
Configuration Management
Configuration Management for testing can be useful in ensuring that :-
» All items of testware are identified, version controlled, tracked for changes so that traceability is maintained throughout the testing process.
» All identified documents & items can be referenced unambiguously in the test documentation
Configuration management procedures & tools are chosen, documented & implemented in the test planning process itself.

## Slide 20
Risks & Testing
Risk can be defined as the chance that an event, hazard, threat or situation occurs along with it’s undesirable consequences & potential problems.

## Slide 21
Risks & Testing :: Project Risks
Projects risks can be those risks which hamper the project’s ability to deliver it’s objectives.
Examples :
» Supplier issues such as failure of third party or vendor
» Organizational issues such as skill & staff shortages, personal/training issues
» Political issues such as communication between testers & development team, failure to follow up on information found in testing & reviews
» Technical issues such as improper requirements, technology constraints in meeting the requirements, quality of design, code, tests

## Slide 22
Risks & Testing :: Product Risks
Potential failure areas in software system itself are called as product risks since they affect quality of the product.
These can be :-
» Error prone software was delivered
» The potential that a faulty software could cause harm to an individual or company
» Software does not perform it’s intended functions

## Slide 23
Risks & Testing :: Product Risks contd ..
Risk identified as product risks can be effectively used for planning risk based testing approach.
» Determine testing techniques to be used.
» Determine the extent of testing to be carried out
» Prioritize testing with an intention of finding critical defects first

## Slide 24
Incident Management
» Discrepancies between expected & actual defects should be logged as incidents.
» These incidents need to be tracked from discovery to classification to confirmation of solution to the problem.
» Incidents may be raised during development, review, testing or use of software product.
» Incidents can be issues in code, in working system, in software specification documentation, help documents
» Incident reports are generated to provide developers & other concerned partied a notification about the problem

## Slide 25
Q & A

## Slide 26: Thank You
3/8/2013
© Kanbay Incorporated - All Rights Reserved